GradeSpeed SIS Status Summary 
as of January 27, 2011

| Module/Project | Current Status |
| --- | --- |
| Transcripts | Recently Closed Issues: Open issues: “Class of” is missing for 9th graders, credits earned Fall 2010-2011 are labeled Spring 2010-2011, courses for which credit has been earned are still appearing as works in progress, see Academic History In process: Enhancement requests: Reformat to provide better pagination |
| State Reporting | Recently Closed Issues: Open issues: Revise extract so no corrections have to be made by ACPS prior to submission. In process: Student Record Data Collection – Spring (SPR) extract is in development Enhancement requests: Specific reports that assist staff in data quality checks prior producing the extract |
| Discipline | Recently Closed Issues: Issues with start/end dates, multi-school incident numbering (state requirement) Open issues: In process: Additional reports are being developed Enhancement requests: Improve discipline workflow, add the ability to run reports based on the admin action code |
| Academic History | Recently Closed Issues: Open issues: Can’t edit course name after data entry, running the course completion process after credits were earned in 2010-2011 produced extra Academic History records at the middle school level In process: verifying verified credit calculations (pending Testing History data conversion) Enhancement requests: |
| Administrative Reports | Recently Closed Issues: Open issues: ACPS has requested that GradeSpeed evaluate the results produced by all reports in the system and confirm the accuracy. ACPS has requested documentation for built-in reports and a status update on reports previously requested. Modify Gifted report to allow for listing of Campus. In process: ACPS is developing reports for users as requested. Enhancement requests: Several scheduling-related reports have been requested from GradeSpeed. |
| Advanced Search (query-like functionality) | Recently Closed Issues: None Open issues: None In process: User documentation and training Enhancement requests: Additional filters have been requested |
| Attendance | Recently Closed Issues: Open issues: Ability to generate consolidated attendance letters within GradeSpeed In process: Developing user training and support related to attendance processes and reporting Enhancement requests: |
| Collaborative Scheduling | Recently Closed Issues: Open issues: In process: Evaluating current functionality for possible implementation Enhancement requests: Permit both homeroom teachers and subject area teachers at the elementary level to enter report card grades for subject area classes |
| Course File | Recently Closed Issues: Open issues: In process: 2011-2012 course file is currently being built by ACPS to reflect the Program of Studies and Middle School Guide Enhancement requests: |
| Course Requests/Recommendations | Recently Closed Issues: See New Year Rollover Process Open issues: School course files can be modified by users at other schools (ACPS has restricted access further to prevent this from accidentally occurring) In process: User training Enhancement requests: Improve the process for teachers to make course recommendations for the students they teach |
| CTE Module | Recently Closed Issues: Open issues: In process: No action is currently being taken Enhancement requests: |
| Data Push to SchoolNet | Recently Closed Issues: Open issues: In process: See Single Sign on with SchoolNet, developing a process to synchronize literacy and math profile data, cycle 2 grades will be moved to SchoolNet February 4 Enhancement requests: Improved integration |
| Economically Disadvantaged | Recently Closed Issues: Open issues: In process: SIF development that will eliminate manual processes currently performed by ACPS Nutrition staff Enhancement requests: |
| Electronic notification | Recently Closed Issues: Open issues: In process: Correcting data issues as they become apparent, SIF development that will eliminate manual processes currently performed by DART staff Enhancement requests: |
| Elementary Report Cards | Recently Closed Issues: Art and Music teachers have verified access to report card entry screens, some issues with Art report cards were corrected Open issues: 2 digit absences do not display correctly, 3rd grade Art is currently missing one mark In process: Schools will begin generating report cards today Enhancement requests: Improve the process for generating a report card for a student no longer enrolled or who has transferred between schools, improve data entry workflow for teachers by adding an option to enter data on a standard-by-standard basis, improve behavior across browsers |
| Enrollment/withdrawal | Recently Closed Issues: Birth state/city is now validated Open issues: In process: No action is currently being taken Enhancement requests: |
| ESOL Module | Recently Closed Issues: Open issues: In process: No action is currently being taken Enhancement requests: |
| ESOL Report Card | Recently Closed Issues: An extra page prints at the end Open issues: In process: Enhancement requests: Modify the template to allow for longer teacher comments |
| Fees Module | Recently Closed Issues: Open issues: In process: No action is currently being taken Enhancement requests: |
| Gifted Data | Recently Closed Issues: Access to Gifted Module for Instruction staff responsible for entering data Open issues: In process: Recording data for students identified gifted in the 2010-11 school year, developing user-requested reports Enhancement requests: Capture Gifted Withdrawal Reasons |
| Graduation Information | Recently Closed Issues: Open issues: In process: ACPS is evaluating the potential for implementing the Graduation Plan Module Enhancement requests: |
| Guardian File | Recently Closed Issues: Open issues: Student addresses are “out of sync” between the Grade Book and the SIS and SchoolNet IMS In process: Enhancement requests: Support “second mailings” without requiring additional processes |
| Health Module | Recently Closed Issues: Open issues: Immunization compliance is not calculating correctly for several immunizations (GradeSpeed has requested additional information) In process: Evaluating for compliance, performing quality checks on data conversion Enhancement requests: |
| Literacy/Math Profile Data Collection | Recently Closed Issues: Open issues: In process: Developing a process for synchronizing data with SchoolNet Enhancement requests: Separate from the report card entry screens, improve data entry workflow for teachers by adding an option to enter data on a standard-by-standard basis |
| Master Scheduling | Recently Closed Issues: Schedules can now be printed by period Open issues: In process: School scheduling teams are testing the scheduling improvements recently installed, next school verification Enhancement requests: ACPS has requested a number of additional scheduling improvements including improved logic for placing sections and additional reports |
| New Year Rollover Process | Recently Closed Issues: Students reported missing from NYP environment are now present there Open issues: Documentation In process: End of year discovery, ACPS is testing the resolution students being enrolled in more than one school in NYP Enhancement requests: |
| Parent Portal | Recently Closed Issues: Open issues: In process: No action is currently being taken Enhancement requests: |
| Progress Reports | Recently Closed Issues: Open issues: In process: Enhancement requests: Ensure that a single grade of “Incomplete” results in a progress report grade of “Incomplete”, display alpha as well as numeric “current grade” marks, see Guardian File regarding “second mailings” |
| Resident Services/Homeless | Recently Closed Issues: Open issues: In process: Evaluating RS improvement needs Enhancement requests: |
| Secondary Report Cards | Recently Closed Issues: Formatting issues for second cycle/1st semester grades for high schools, issues with comments key has been resolved Open issues: In process: Schools are generating report cards, determining how to generate report cards for withdrawn students, ACPS is testing additional issues with the middle school report card Enhancement requests: See Guardian File regarding “second mailings”, the ability to mass email report cards, the ability to calculate cycle GPA for athletic eligibility |
| SIF | Recently Closed Issues: Open issues: There is no way to verify GradeSpeed’s SIF functionality without potentially submitting invalid data to VDOE In process: Enhancement requests: |
| Single Sign On with SchoolNet | Recently Closed Issues: Open issues: In process: ACPS is testing this feature at the teacher level Enhancement requests: |
| SOL SDU File | Recently Closed Issues: Open issues: Provide SDU extracts within the system In process: ACPS is currently producing extracts through multiple queries Enhancement requests: |
| SPED/504 Plans | Recently Closed Issues: Open issues: Data exchange between EasyIEP and GradeSpeed are not automated In process: ACPS is currently synchronizing data on an “as needed” basis Enhancement requests: |
| Student Pictures | Recently Closed Issues: Open issues: In process: Schools are providing student pictures to DART for upload Enhancement requests: Allow schools to maintain their own pictures (decentralize this process) |
| Teacher Reports | Recently Closed Issues: Open issues: In process: Enhancement requests: Several reports that will allow teachers to use GradeSpeed to improve instruction and data entry have been requested, improve behavior across browsers |
| Testing History | Recently Closed Issues: Open issues: In process: Mapping for data import, developing a clear process for importing data (conversion to the back-end is not possible), importing SOL data from SASI Enhancement requests: |
| Topic-based Grading | Recently Closed Issues: Open issues: In process: Standards-based Grading Project is currently in process (Office of Instruction) Enhancement requests: |
| Training and user support | Recently Closed Issues: Open issues: GradeSpeed to provide user and system documentation In process: Developing additional user support materials including a web site with access to training materials (guides and videos), FAQ section, and the ability to submit questions, ACPS is conducting training necessary for current processes Enhancement requests: |
| User security | Recently Closed Issues: Open issues: Discipline-related permission issues exist for a few users, assigning rights to users at multiple schools doesn’t function properly In process: Enhancement requests: |

SchoolNet’s GradeSpeed team has recently instituted a new call tracking system.  ACPS’ GradeSpeed team is in the process of reviewing previously reported issues to ensure they are documented and tracked in the new system.

| Status | Crucial | High | Medium | Low | Total |
| --- | --- | --- | --- | --- | --- |
| Open | 9 | 18 | 20 | 18 | 65 |
| Closed | 9 | 19 | 8 | 10 | 46 |
| Pending ACPS response | 1 | 1 |  |  | 2 |
| Pending Upgrade/SN internal |  | 2 |  | 6 | 8 |
| Total Issues Logged | 19 | 40 | 28 | 34 | 121 |

This data is accurate as of 9:25 AM on 1/27/11